A Sprint is a fixed time period during which the team works to complete a set of planned tasks.
An Epic is a large feature or functionality that cannot be completed in a single sprint and is broken down into smaller user stories.
A Story is a small, manageable task that contributes to completing an epic.
A Story Point represents the effort required to complete a story and follows the Fibonacci series.

Story Point Scale

1 – Very Easy task
2 – Normal task
3 – Moderate task
5 – Difficult task

Sprint 1

Data Collection (Epic 1)

- Collecting historical rainfall and weather data (USN-1) – 2

- Loading dataset into the system (USN-2) – 1

Data Preprocessing (Epic 2)

- Handling missing values in dataset (USN-3) – 3

- Feature selection and creation (USN-4) – 3

- Handling inconsistent or noisy data (USN-5) – 3

Total Story Points in Sprint 1

2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Model Development and Analysis (Epic 3)

- Exploratory data analysis and visualization (USN-6) – 2

- Data normalization and scaling (USN-7) – 2

- Training machine learning model (USN-8) – 3

- Evaluating model accuracy and performance (USN-9) – 3

Application Development (Epic 4)

- Developing web interface using HTML and CSS (USN-10) – 5

System Integration (Epic 5)

- Integrating machine learning model with Flask application (USN-11) – 5

Total Story Points in Sprint 2

2 + 2 + 3 + 3 + 5 + 5 = 20

Total Story Points Summary

Sprint 1 = 12
Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 32
Number of Sprints = 2

Velocity = 32 / 2 = 16

Final Result

The team’s velocity is 16 Story Points per Sprint.