Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS91707 |
| Project Name | Flood_Prediction |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Home Page Access | USN-1 | As a user, I can access the home page to understand the flood prediction system | 1 | High | Team |
| Sprint-1 | Flood Data Input | USN-2 | As a user, I can enter rainfall and weather parameters for flood prediction | 3 | High | Team |
| Sprint-1 | Input Validation | USN-3 | As a user, I want the system to validate input values before prediction | 2 | Medium | Team |
| Sprint-2 | Flood Prediction Processing | USN-4 | As a user, I want the system to predict flood occurrence using a machine learning model | 5 | High | Team |
| Sprint-2 | Prediction Result Display | USN-5 | As a user, I can view the prediction result as Flood Chance or No Flood Chance | 3 | High | Team |
| Sprint-2 | System Integration | USN-6 | As a user, I want the ML model to be integrated with the web application | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 18 Feb 2026 | 23 Feb 2026 | 20 | 23 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 25 Feb 2026 | 02 Mar 2026 | 20 | 02 Mar 2026 |
| Sprint-3 | 20 | 6 Days | 04 Mar 2026 | 09 Mar 2026 | 20 | 09 Mar 2026 |
| Sprint-4 | 20 | 6 Days | 11 Mar 2026 | 16 Mar 2026 | 20 | 16 Mar 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts